Test Plan — OrangeHRM Manual Testing Project

Version: 1.0

Tester: Mohammed Samir

Date: March 2026

Site: https://opensource-demo.orangehrmlive.com

# 1. Introduction

This test plan describes the manual testing approach for the OrangeHRM demo web application. OrangeHRM is a Human Resource Management (HRM) system that allows organizations to manage employees, leaves, recruitment, and other HR-related tasks.

The purpose of this test plan is to ensure that the core functionalities of the application work as expected and to identify any defects before delivery.

# 2. Objectives

- Verify that all core modules function correctly as per requirements

- Identify and document bugs with clear steps to reproduce

- Ensure proper validation messages appear for invalid inputs

- Validate that the application handles edge cases correctly

- Deliver a complete test summary with pass/fail results

# 3. Scope

## In Scope

The following modules will be tested:

| Module | Features Covered |
| --- | --- |
| Login | Valid/invalid login, empty fields, forgot password |
| Dashboard | Page load, Quick Launch, navigation menu |
| Leave | Apply leave, validation, leave list, entitlement, cancel, approve |
| PIM (Employee) | Search, add, edit, delete employee |
| Admin | User management, add/edit/delete users |
| Recruitment | Vacancies, candidates |
| My Info | Personal details, contact details |
| Logout | Session termination |

## Out of Scope

- Performance testing

- Security / penetration testing

- Mobile responsiveness testing

- Database-level testing

- Third-party integrations

# 4. Test Approach

Testing Type: Manual Black-Box Testing

Testing Levels: Functional Testing, Regression Testing

Testing Techniques Used:

- Equivalence Partitioning — valid and invalid input groups

- Boundary Value Analysis — testing at edge of input limits

- Negative Testing — invalid data, empty fields, wrong formats

- Exploratory Testing — unscripted testing to find unexpected bugs

# 5. Test Environment

| Item | Details |
| --- | --- |
| Application URL | https://opensource-demo.orangehrmlive.com |
| Browser | Firefox |
| OS | Mac |
| Login Credentials | Username: Admin / Password: admin123 |
| Environment Type | Demo / Staging |

# 6. Test Deliverables

| Deliverable | Description |
| --- | --- |
| TEST_PLAN.md | This document |
| OrangeHRM_Manual_Testing.xlsx | Test cases, actual results, bug report, test summary |

# 7. Entry & Exit Criteria

## Entry Criteria (when to start testing)

- Application is accessible via the URL

- Login credentials are working

- Test cases are written and reviewed

## Exit Criteria (when to stop testing)

- All 50 test cases have been executed

- All found bugs are documented in bug report

- Test summary is completed with pass/fail status

# 8. Test Schedule

| Task | Duration |
| --- | --- |
| Test Plan preparation | 0.5 day |
| Test Case writing | 1 day |
| Test Execution | 1.5 days |
| Bug Reporting & Summary | 0.5 day |
| Total | 3.5 days |

# 9. Roles & Responsibilities

| Role | Name | Responsibility |
| --- | --- | --- |
| Tester | Mohammed Samir | Write test cases, execute tests, report bugs |

# 10. Bug Severity & Priority Definition

## Severity

| Level | Description |
| --- | --- |
| Critical | Application crash or complete feature failure |
| Major | Feature does not work but workaround exists |
| Minor | Minor UI issue or small functional problem |
| Trivial | Cosmetic issue, typo, or suggestion |

## Priority

| Level | Description |
| --- | --- |
| High | Must be fixed immediately |
| Medium | Should be fixed in current release |
| Low | Can be fixed in future release |

# 11. Risks & Mitigation

| Risk | Mitigation |
| --- | --- |
| Demo site may reset data periodically | Re-create test data before each session |
| Some features may be restricted in demo | Mark as N/A and note in remarks |
| Internet connectivity issues | Test during stable connection |

# 12. Test Summary (filled after execution)

| Metric | Count |
| --- | --- |
| Total Test Cases | 50 |
| Pass | 49 |
| Fail | 1 |
| Blocked | 0 |
| Total Bugs Found | 1 |
| Pass Rate | 98% |